**Date:12.07.2019**

**Location: North South University Study Hall .**

**Attendees:** Md.Muttashim Mishel Mawn (**Mm**), Aqib Mostakim (**AM**), Faisal Bin Anowar (**FA**) .

**Starting Time :** 11.00 AM

**End Time :** 12.30 PM

**Decisions:**

1. First we need to decide who design what.
2. Then do we use any online tools for those diagram.
3. Who checking all diagram.

**Actions:**

1. Design E-R diagram first.
2. Design Database Schema.
3. Design Uml diagram.
4. Design Use case diagram.
5. Design sequence diagram.
6. Design class diagram.

|  |  |  |
| --- | --- | --- |
| **Action No** | **Allocated team members** | **Deadline** |
| 01 | MM, AM, FA | 13.06.19 |
| 02 | MM, AM, FA | 13.07.19 |
| 03 | MM, AM, FA | 19.07.19 |
| 04 | MM, AM, FA | 19.07.19 |
| 05 | AM,FA | 19.07.19 |
| 06 | MM,FA | 19.07.19 |